# How to Create a Communications Plan

| #### Introduction | A Communications Plan identifies people with an interest in the project, the communication needs, and the methods of communication used to disseminate the information. |
| --- | --- |

## DETERMINE THE INFORMATION TO BE COMMUNICATED

- What issue is the most important?  Determine the main message that needs to be communicated.

- What is the overall communication goal?  Determine the effect you want the information to have.

- Are you supplying information only?

- Are you initiating a change that requires action from the recipients?

- What type of information does the recipient need to receive?

- Ongoing status

- Strategy and vision

- Awareness

- Promotional

- Educational

- Informational

- How often does the recipient need to receive the information?

- As needed

- Daily

- Weekly

- Monthly

- Quarterly

- Annually

- If you have more than one type of recipient, do you have different communication goals for each type?

## IDENTIFY THE AUDIENCE

- Who is affected by the issue?  Determine who needs to receive the message.

- Are there secondary audiences besides the main message recipients?

- Is the secondary audience influenced by the primary audience?

- Audiences can be customers, users, vendors, managers, and stakeholders, or any combination of these.

- If there are multiple audiences, evaluate each audience separately.

- Will others influence your audience?  Determine what organizations or individuals influence the reception of the message; they may have a positive or negative influence.

- Use positive influencers as partners to disseminate the information.

- Target negative influencers and win their support of the message.

- What do you know about the audience? Describe what you know about the intended audience.

- What is the audience’s attitude toward the issue to be communicated?

- What makes new information credible to the audience?

- Where does the audience receive new information from?

- What would motivate the audience to take action or support a change?

- Does the audience have resistance to the message?  List the resistance the audience has to the message.

- Are there benefits from the message for the audience?  List the benefits gained by the audience.

## COMPOSING THE MESSAGE

- Closely tie the message to your goals and objectives:  The message you convey must deliver important information about the issue and should compel the audience to think, feel, or act.

- The message may be used to convey new facts, alter attitudes, change behavior, or encourage participation.

- Make the message clear and concise:  The message must clearly convey only the intended information.

- Use as few technical terms as possible.

- Eliminate information that is not pertinent to the issue.

- Convey the message in 3 sentences.

- Make the message pertinent and credible to the audience.  The message must be perceived as directly affecting the audience.  It must appear important and timely.  Delivery must be via a source the audience finds credible or respectable.

- Relate the problem in terms relevant to the audience.  State how it affects them.

- Provide a solution that is attractive to the audience.  State the benefits of the message to them.

- Call on the audience to take the desired action.  Tell them what you want them to do after receiving the message.

- Stress and repeat the main points of the message.

- For communication to be effective, the audience must first receive the information and then understand what information is being presented to them.

- Communication needs to be received two to three times to be effective.

- Use a tone appropriate for the message.  The tone can be reassuring, alarming, challenging, or straight forward, depending on the desired impact to the audience.

## SELECTING COMMUNICATION CHANNELS

- Where does the audience get information?  List the media where the audience receives information from.

- Newsletters

- Email

- Intranet

- Internet

- Postcards

- Briefings/Meetings

- Promotional Items

- Table Toppers

- Blogs/Bulletin Boards

- Events/Parties/Openings

- Fliers/Posters/Banners

- Which media does the audience find credible?  List the media the audience finds credible and rank it by perceived credibility by the audience.

- What are the costs associated with the media?  List the costs associated with the media used by the audience.

- What are the available funds for communication?  List the budgeted amount and any other available funds.

- Are there groups, organizations, or businesses that will provide funding for communication? List any additional funding that may be available to distribute the message.

## CREATE A SCHEDULE

- Determine a timeline for the communication.

- When does the message need to be distributed?

- What is the timeline for completing the communication?

- What are the deadlines for the media selected?

- Do materials or advertisements have to be created?

- Who will be creating the materials or advertisements?

- What is the timeline for completion?

- Does the message have to be reviewed and approved?

- Review schedule.  Review the schedule with the project team and the sponsors.

## EVALUATE COMMUNICATIONS PLAN

- Monitor and review the communications plan.   Use surveys, word of mouth, message boards, meetings, or other feedback techniques to determine the effectiveness of the plan.

- Is the audience receiving the communication?

- Is the message that is being delivered timely?

- Is the message understood by the audience?

- Is the audience responding to the message as intended?

- Alter and append the communications plan as needed.

- Add or remove communication channels.

- Add or remove members from the audience.

- Change or restructure the message.

- Extend or shorten the timeline for completing the communication.

- Review the altered or appended communications plan with the project team and the sponsors.